ML packing in Debian
Wookey

---
Package ML stack – Tom Gall/Linaro
- arm compute library (ARM: Georgios Pinitas)
- ArmNN (ARM: Francis Murtaugh)
- tensorflow/tf-lite (google)
- TVM (ARM: Leandros Nunes)
- ONNX, Caffe, more?
Start at bottom of stack and work up

---
Distro Packaging
- Debian process new to arm people
- Explain distro context/requirements
- Unteach bad habits/teach good ones
- Improves code quality
- I had to learn/change processes too
- Get help from community
- Internal packages different from external ones

---
Initial Packaging Process
- Think about package names (libarmcompute, libarm-compute)
- ITP- ‘Intent To Package’ bug
- Check codebase copyright/licencing: document, remove non-free bits
- Find/package dependencies
- Package it
- Upload
- Wait in NEW queue
- Re-upload source-only (new!)

---
Timeline
- Started Dec 2019 for mlplatform project
- Turned out to be 18 months not 2
- ACL:
  - Started Dec 2019 (v19.11)
  - Uploaded May 2020 (to NEW)
  - In unstable July 2020
  - In testing October 2020 (source-only upload delay)
  - v20.08 November 2020 (in bullseye)

---
Arm Compute Library
- Georgios made a working package himself
  - excludes non-arm arches
  - defaults to static build
  - won't build if not git repo (commit lookup)
  - tarball release not matching git release
  - 350MB of docs in tarball (2Mb codebase)
- Other stuff
  - non-free test images
  - tickled a compiler ICE in gcc9 (neon)
  - mathjax in docs pulling files off net and logo from arm
  - No pkgconfig
  - Add runtime checking for neonless hardware

---
ArmNN
- use system libraries and pkgconfig
- uses mali - needed dynamic loading of .so
- runtime neon checks - dynamic backends
- ml testing images non-free
- fun with pthreads
- nobble some tests (no network, no GPU)
- Use named errordefines (vary by architecture)
- Add 'make install'
- remove rpaths
- Bodge missing tensorflow schema file (and build from source!)
- python bindings, dynamic acl bindings

---
Tensorflow
- Big and complicated, has history.
- Uploaded Nov 2018, removed Aug 2019
- Bazel uploaded Oct 2020
- Repackaged (mostly) by debconf (June 2020, Michael R Crusoe)
- Builds, but not TF-lite
- Some dependencies missing

---
Learnings
- Don’t exclude architectures
- Native-build by default (for any arch)
- Build in context (not docker/qemu/linaro toolchain/ubuntu)
- SONAME inflation: should move with ABI
- Offline building: determinstic, reproducible
- Build from release, not ‘today’s git’
- Marketing don’t get to write the description!

---
Tooling
- Use sbuild for debian – sbuild-debian-developer-setup
- tarballs+quilt vs 12 flavours of git
  - Salsa.debian.org (devel and CI)
  - Dgit.debian.org (archive in git repo form)
- dgit/git-buildpackage/git-debrebase/dgit-merge
  - I needed to learn this stuff, but it sucked up a lot of time.
  - Picked git-debrebase for armNN with turned out to be a PITA

---
People and community
- Everyone was great
  - Georgios and Francis learned fast
  - Francis became DM (Debian Maintainer)
  - They put up with my lumpy attention
- Debian people very helpful
  - Mo Zhou (Debian deep learning team)
  - Olek Wojnar (debian science, debian-bazel)
  - Joe Hicks, Yun Peng (google) keen to help
- Community
  - Packaged ONNX and bazel and tensorflow (partly)